| Phase / Gate | Agent | External-source input | POC intake | Internal-artifact input | POC intake | Outputs generated for human approval |
| --- | --- | --- | --- | --- | --- | --- |
| Phase 0 / Gate 0 | Bid/No-Bid Copilot | Customer Opportunity Package: raw RFQ/RFP/SOW or inquiry; scope; deliverables; dates; quantities; mandatory requirements; customer specifications; commercial context; export/security indicators. DOCX/PDF, 1–2 pages. | User-provided file | Capability and Opportunity Assessment Package: Salesforce-style opportunity data; capability/skills; relevant experience; capacity; information sufficiency; export/security assessment; assumptions; constraints; risks; mitigations. XLSX, up to ~10 rows. | Preloaded synthetic sample representing Salesforce, Cora, TT capability/history, and site-capacity sources | 1. Opportunity Summary and Bid/No-Bid Recommendation, DOCX/PDF, 1–2 pages. 2. Capability-Match and Critical-Gap Matrix, XLSX, up to ~10 rows. Opportunity Summary is an output, not an input. [TT_Electro...roposal_V2 ¦ Word] |
| Phase 1 / Gate 1 | Proposal and Cost Agent | Customer Requirements, Quantities, and Supplier Pricing Package: customer requirements; quantities; target dates/pricing; supplier quotes; unit prices; lead times; quote validity. XLSX, up to ~10 rows. | User-provided file | Preliminary Cost and Resource Package: preliminary BOM; material estimates; historical/parametric cost assumptions; labor categories/rates/hours; milestones; resource and schedule assumptions. XLSX, up to ~10 rows. | Preloaded synthetic sample representing Cora, historical proposals, cost models, and labor/rate sources | 1. Costed Proposal or Business Case, DOCX/PDF, 1–2 pages. 2. Resource and Milestone Schedule, XLSX, up to ~10 rows. [TT_Electro...roposal_V2 ¦ Word] |
| Phase 2 / Gate 2 | Requirements Agent | Customer and Standards Requirements Package: customer system/interface requirements; source references; regulatory and applicable standards-derived POC requirements; constraints; priorities; applicability; acceptance expectations. XLSX, up to ~10 rows. | User-provided file | Draft System Requirements and Interfaces Package: requirement IDs/text; direct/derived status; parent requirement; subsystem/interface allocation; acceptance criteria; verification method; owner role; status. XLSX, up to ~10 rows. | Preloaded synthetic sample representing requirements repository, interface-control repository, and Cora | 1. Requirements Traceability Matrix, XLSX, up to ~10 rows. 2. Requirements Quality and Testability Report, DOCX/PDF, 1–2 pages. [TT_Electro...roposal_V2 ¦ Word] |
| Phase 3 / Gate 3 | PDR and Early DFM Agent | Design Rules and Manufacturing Capabilities Package: design/tolerance rules; PCB rules; manufacturing limits; thresholds; units; applicability; severity; verification methods; corrective responses. XLSX, up to ~10 rows. | Preloaded synthetic sample representing standards library and manufacturing-capability repository | Preliminary Design Package: concept CAD/dimensional extract; architecture; power-stage and cooling concepts; interfaces; preliminary BOM; requirements references; assumptions; prior-gate actions; limited historical-yield context. XLSX, 1–2-page PDF, or one compact ZIP. | User-provided file | 1. PDR Readiness Summary, DOCX/PDF, 1–2 pages. 2. Early DFM/DFA Findings and Risk Register, XLSX, up to ~10 rows. [TT_Electro...roposal_V2 ¦ Word] |
| Phase 4 / Gate 4 | DFM and Standards Audit Agent | DFM, Assembly, Standards, and Supplier-Risk Package: applicable DFM/assembly and synthetic standards rules; thresholds; units; evidence requirements; supplier PCN/PDN; lifecycle status; severity; corrective responses. XLSX, up to ~10 rows. | Preloaded synthetic sample representing standards library, supplier feed, and obsolescence source | Released Detailed Design Baseline Package: frozen design/CAD extract; GD&T; released BOM; PLM release/ECN/ECO data; references; manufacturer part numbers; footprints; nets; spacing; trace widths; isolation boundaries; test points; tolerance stack-ups; mechanical/cooling characteristics; preferred-part and representative CAPA/yield data; revision; prior action status. XLSX or one compact ZIP. | User-provided file | 1. Source-Cited, Risk-Scored DFM and Standards Audit, XLSX, up to ~10 findings. 2. BOM Health and Manufacturability Report, DOCX/PDF, 1–2 pages, including CDR readiness and design-freeze recommendation. [TT_Electro...roposal_V2 ¦ Word] |
| Phase 5 / Gate 5 | Verification and Validation Agent | Test Methods and Customer Acceptance Package: test-method requirements; customer acceptance criteria; requirement references; environments; thresholds; units; equipment and evidence expectations. XLSX, up to ~10 rows. | Preloaded synthetic sample representing standards library and customer acceptance repository | Validation Evidence Package: requirements/traceability; DFMEA risks; historical-failure analogs; material selections where relevant; test IDs/methods/configuration; measured results; units; acceptance criteria; status; evidence references. XLSX, up to ~10 rows. | User-provided file | 1. Verification and Validation Matrix, XLSX, up to ~10 rows. 2. Gate 5 Verification and Validation Summary, DOCX/PDF, 1–2 pages, including coverage, anomalies, corrective actions, and closure status. [TT_Electro...roposal_V2 ¦ Word] |
| Phase 6 / Gate 6 | MRL and PPAP Agent | Customer Production-Readiness Package: PPAP/FAI deliverables; customer criteria; evidence expectations; thresholds; applicability; responsible roles; timing; priority. XLSX, up to ~10 rows. | User-provided file | Manufacturing Process and Capability Package: process flow/routings; PFMEA risks; process controls; equipment qualification; FAI evidence; specification limits; mean; standard deviation; Cpk data; cost/baseline context; action status. XLSX, up to ~10 rows. | Preloaded synthetic sample representing MES, quality system, equipment records, and Cora | 1. Manufacturing Readiness Level Scorecard, XLSX, up to ~10 rows. 2. PPAP/FAI Readiness Index and Action List, XLSX, up to ~10 rows. [TT_Electro...roposal_V2 ¦ Word] |
| Phase 7 / Gate 7 | Lessons-Learned Agent | Customer Acceptance and Field-Feedback Package: acceptance/field feedback; date; product/build; description; severity; requirement reference; customer disposition; required action; evidence. CSV/XLSX, up to ~10 rows. | User-provided file | Transfer, Actions, Defects, and Yield Package: gate minutes/actions/decisions; transfer criteria; early-production build data; yield/scrap; defects/CAPA; root causes; corrective actions; meeting-record insights; closure evidence. XLSX, up to ~10 rows. | Preloaded synthetic sample representing Cora, MES, CAPA/quality, and gate records | 1. Structured Lessons-Learned Register, XLSX, up to ~10 rows. 2. Transfer-Completeness and Improvement-Action Report, DOCX/PDF, 1–2 pages. [TT_Electro...roposal_V2 ¦ Word] |
| Phase 8 / Gate 8 | Yield and Obsolescence Radar | Supplier Lifecycle and Availability Package: PCN/PDN/EOL notices; manufacturer part numbers; notice and last-order dates; distributor stock; lead times; alternates; sources; risks. CSV/XLSX, up to ~10 rows. | Preloaded synthetic sample representing supplier/distributor feeds and obsolescence databases | Production, BOM, Yield, and Cost Package: BOM/preferred-part records; manufacturer part numbers; inventory; forecast demand; MES/ERP yield, scrap and cost; quality status; Change Review Board context; redesign impact. XLSX, up to ~10 rows. | Preloaded synthetic sample representing ERP, MES, PLM, and Change Review Board records | 1. Obsolescence and Supply-Risk Forecast, XLSX, up to ~10 rows. 2. Yield, Quality, and Financial-Anomaly Report, DOCX/PDF, 1–2 pages, including the Gate 8 recommendation. [TT_Electro...roposal_V2 ¦ Word] |
| Phase 9 / Gate 9 | EOL and Memory Agent | Customer EOL, Last-Time-Buy, Retention, and Disposal Package: EOL/last-time-buy requirements; final demand; customer notifications; contractual conditions; retention; disposal; EHS/security/legal requirements; required evidence. XLSX up to ~10 rows or DOCX 1–2 pages. | User-provided file | Final Product, Demand, Asset, and Archive Package: ERP material status; final BOM/demand history; remaining inventory; orders/contracts; fixtures/tooling; disposition; archive records; retention locations; responsible roles; closure status. XLSX, up to ~10 rows. | Preloaded synthetic sample representing ERP, tooling/fixture register, project archive, and Cora | 1. EOL and Last-Time-Buy Decision Pack, DOCX/PDF, 1–2 pages. 2. Project Closure and Institutional-Memory Record, XLSX up to ~10 rows or DOCX 1–2 pages. [TT_Electro...roposal_V2 ¦ Word] |